**Phase 1 Project “File Operations” Agile sprints details**

**Sprint 1 – 6 days:**

1. Preparing application flowchart
2. Implementing “ Add file” feature
3. Testing “Add file” feature
4. Implementing “Delete file” feature
5. Testing “Delete file” feature
6. Implementing “Search file” feature
7. Testing “Search file” feature

**Sprint 2 – 6 days:**

1. Implementing Show main menu feature
2. Implementing validations for main menu
3. Testing main menu feature
4. Implementing navigation to main menu from other options
5. Testing navigation feature
6. Integrating all the features
7. Testing all features together

**Sprint 3 – 2 days:**

1. Creating local git repository
2. Commit project files to git repository
3. Creating remote/public repository in github
4. Push project files from local repository to remote repository in github
5. Prepare application flow/usage document
6. Upload all files to github
7. Submit project